# Test Plan – AcademyBugs Website

Project Name : Manual and Automation for AcademyBugs Website

URL: https://academybugs.com

Executed By: Amritha V J

- Introduction

AcademyBugs is a training website for software testers to practice finding bugs. It has intentionally broken features like forms, links, and buttons. Testers can practice manual and automation testing in a safe, controlled environment. It’s used in training programs to prepare for real-world testing.

- Test Objectives

  - Validate functional features of the AcademyBugs site.

  - Identify UI and functional defects.

  - Ensure all forms, links, and modules work as expected.

  - Confirm responsiveness across devices.

  - Perform cross browser testing

  - Cover both manual testing and automation feasibility.

- Scope of testing

  - In scope

    - Dashboard navigation and link validation

    - Bug examples (Social share, Send button, Video player, Search, Sign-up, Login, Booking)

    - Bug type pages (Functional, Visual, Performance, Crash, Content)

    - Finding bugs features (Cart, Pagination, Checkout, Coupons, Payment)

    - Report bugs module (Dropdowns, Radio buttons, Drag-and-drop)

    - Sign Up / Login / Logout

    - Footer section links and icons

    - Responsiveness

    - Cross browser testing

  - Out of scope

    - Backend database validation

    - Load/stress performance testing

    - Payment gateway actual transactions

- Testing Approach

  - Testing type used

    - Functional Testing

    - UI/UX Testing

    - Smoke testing

    - Regression Testing

    - Negative Testing

    - Cross-browser Testing (Chrome, Firefox, Edge)

    - Responsiveness Testing

    - Exploratory Testing

  - Manual testing

    - Exploratory testing for UI/UX and responsiveness

    - Form validation and error handling

    - Redirection and link testing

    - User flow validation (Sign-up -> Login -> Logout)

  - Automation testing

    - Use Selenium WebDriver with Java

    - Automate form submissions, link clicks, and validation checks

    - Use TestNG/JUnit for test structuring

- Test Environment

  - Browser:  Chrome, Firefox, Edge

  - OS: Windows 11, Android

  - Tools:

    - Test case management : Excel

    - Bug tracking : Excel sheet

    - Automation : Selenium webdriver

    - Framework : TestNG, POM, Maven

- Test Scenarios & Test Cases (Summary)

  - Dashboard

    - Verify all links redirect correctly.

    - Check tutorial button

    - Test social share, send button, video player, search, booking flows.

    - Validate responsiveness.

  - Examples of Bugs

    - Check Redirection of social share buttons

    - Social share buttons - test click and redirect.

    - Send button - validation, error handling, UI.

    - Video player - play, pause, close.

    - Search - functional, cart, pricing, comments.

    - Sign-up/Login - field validation, password visibility, logout.

    - Booking form - validation, submission, responsiveness.

  - Type of bugs

    - Click each bug type link (Functional, Visual, etc.).

    - Verify content and responsiveness.

  - Finding bugs

    - Test pagination, cart, image loading, sorting, checkout.

    - Validate coupon/gift card application.

    - Test payment link submission.

  - Report bugs

    - Test dropdowns, radio buttons, drag-and-drop, submit button.

    - Verify responsiveness.

  - Footer section

    - Validate Terms & Conditions and Privacy Policy links.

    - Check social icons and copyright info.

- Entry criteria

  - Access to AcademyBugs site

  - Requirements/features identified

  - Test environment ready

  - Test data prepared

- Exit criteria

  - 100% test cases executed

  - All critical & high defects closed

  - Medium/low defects reviewed and accepted

  - Final Test Summary Report submitted

- Deliverables

  - Test Plan Document

  - Test Cases (Manual + Automated)

  - Test Execution Report

  - Defect Log

  - Automation Scripts Repository

- Test schedule

| Activity | No. of days | Start Date | End Date |
| --- | --- | --- | --- |
| Feature listing | 1 | 03-12-2025 | 03-12-2025 |
| Test Plan | 2 | 04-12-2025 | 06-12-2025 |
| Test case documentation | 8 | 07-12-2025 | 15-12-2025 |
| Automation scripts | 12 | 16-12-2025 | 30-12-2025 |
| Defect Report | 2 | 31-12-2025 | 02-01-2026 |
| Test Closure | 4 | 03-01-2026 | 06-01-2026 |

- Conclusion

This test plan provides a structured approach to validating both manual and automated testing scenarios for the AcademyBugs training platform. By covering functional, UI, and responsive aspects across key modules, it ensures comprehensive bug detection and user flow verification. Successful execution will confirm the platform’s readiness for real-world testing training and help ensure a consistent learning experience for QA trainees

Feature list

Test case document